Auckland University of Technology

Data Process and Software Modelling

ENSE706 - Assignment 2: Phase 2 Assignment Plan

Microtransaction Analytics System (MAS) Grinding Gear Games

Name: Suemon Kwok  |  Student ID: 14883335

Date Created: 11 May 2026  |

# 1. Overview

This document is a personal working plan for Assignment 2 (Phase 2) of ENSE706. It translates the assignment brief requirements into concrete tasks, a week-by-week schedule, and clear success criteria referenced against the marking rubric. Phase 2 builds directly on the Microtransaction Analytics System (MAS) developed for Grinding Gear Games (GGG) in Phase 1.

Phase 2 requires four tasks:

- Task 5: Refined Static and Dynamic Modelling (UML class diagram refinement + sequence/activity diagrams)

- Task 6: Design Pattern Application and Implementation (minimum two GoF patterns, UML + C#)

- Task 7: Comparative Design Analysis — Before vs After

- Task 8: Critical Reflection on design trade-offs and lessons learned

Deliverables: 4,000–4,500 word final report, C# source code, presentation and live demo, GitHub repository with regular commits (minimum twice per week).

# 2. Marking Rubric Summary

The table below maps each marked criterion to its weight and the minimum standard to target.

| Criterion | Weight | Target Grade | Key Requirement |
| --- | --- | --- | --- |
| Refined Static & Dynamic Modelling | 20 pts | High Distinction | Refined class diagram + 3 sequence diagrams + 2 activity/state diagrams, all correct and readable |
| Design Pattern Application | 25 pts | High Distinction | 2+ GoF patterns with UML structure diagrams and working C# implementation |
| Comparative Design Analysis | 10 pts | High Distinction | Critical before/after comparison across cohesion, coupling, extensibility, maintainability with UML + C# evidence |
| C# Implementation | 15 pts | High Distinction | Complete, correct implementation aligned with refined UML; patterns demonstrable in code |
| Critical Reflection | 10 pts | High Distinction | Insightful discussion of trade-offs, limitations, and UML-to-code lessons |
| Presentation and Demo | 10 pts | High Distinction | Clear, professional, technically accurate presentation with live system demo |
| Report Quality | 10 pts | High Distinction | 4,000–4,500 words, well organised, academic referencing, complete documentation |

# 3. Task 5 Refined Static and Dynamic Modelling

## 3.1 Refined UML Class Diagram

The Phase 1 class diagram must be updated to improve abstraction and interface design. Changes planned:

- Formalise the IExportStrategy interface to replace the current switch-dispatch in ExportService

- Add: IExportStrategy, CsvExportStrategy, PdfExportStrategy, JsonExportStrategy

- Formalise IAlertObserver / IAlertSubject interfaces for the Observer pattern on underperformance alerts

- Add: IAlertObserver, UnderperformanceAlertSubject, concrete observer classes for each stakeholder role

- Review existing ISalesItem and MTXItem hierarchy — confirm interfaces are correctly shown

- Update IReportGenerator if additional reporting methods are introduced

- Ensure all pattern structures are visible in the class diagram (not just isolated pattern diagrams)

## 3.2 Sequence Diagrams (minimum 3 required)

Three sequence diagrams planned, each covering a distinct system behaviour:

SD1: User Authentication and Dashboard Load (UC13 + UC18)

- Actors/participants: User, LoginForm, AuthService, UserAccount, AnalyticsDashboard, RolePermissionMatrix

- Key interactions: credential entry, SHA-256 hash comparison, session establishment, RBAC matrix load, dashboard render

- Show alternate flow: invalid credentials — generic error, no session created

SD2: Record Microtransaction Purchase (UC01 + UC06 + UC07 + UC08)

- Actors/participants: GameServer, TransactionService, Transaction, PlayerAccount, MTXItem, Repository

- Key interactions: event received, field validation, region resolution, spending tier update, first/repeat buyer flag, persist

- Show exception flow: item not found in catalogue — transaction rejected, error logged

SD3: Generate Filterable Sales Report and Export (UC09 + UC17 + UC10 + UC12)

- Actors/participants: DataAnalyst, AnalyticsDashboard, ReportEngine, FilterSet, ExportService, IExportStrategy

- Key interactions: filter selection, FilterSet validation, applyFilter(), trend calculation, Report DTO population, export format selection, file write

- Show extend flow: export triggered after report generation

## 3.3 Activity / State Machine Diagrams (minimum 2 required)

AD1: Record New Purchase — Activity Diagram

- Covers the full workflow from game server event receipt through validation, classification, persistence, and confirmation

- Include decision nodes: item exists? region resolved? account found?

- Include exception paths: queue for retry on repository unavailable

AD2: Generate and Export Sales Report — Activity Diagram

- Covers filter configuration, report generation, underperformance flagging, and optional export

- Include swim lanes for: User, ReportEngine, ExportService

- Include decision nodes: filters valid? export requested? role has export permission?

# 4. Task 6 Design Pattern Application and Implementation

Phase 1 section 4.5 explicitly identified five design weaknesses. Two of these will be addressed with GoF patterns in Phase 2. The table below shows the mapping.

| Phase 1 Weakness (s.4.5) | GoF Pattern | What It Fixes |
| --- | --- | --- |
| ExportService uses a switch statement to dispatch format logic — adding a new format requires modifying existing code (Open/Closed violation) | Strategy Pattern | Each export format becomes its own class implementing IExportStrategy. ExportService selects the correct strategy at runtime without modification. |
| No real-time alerting for underperformance — stakeholders only see flags when they generate a report manually | Observer Pattern | UnderperformanceAlertSubject notifies registered observer objects (GameDeveloperObserver, MarketingObserver) automatically when items fall below threshold. |

## 4.1 Pattern 1: Strategy Pattern — Export Formatting

Problem (Before)

ExportService.Export() contains a switch statement: case CSV, case PDF, case JSON. Adding a new format (e.g. XML) requires editing ExportService directly, violating the Open/Closed Principle. There is no interface defining the export contract, so the service is tightly coupled to every format.

Solution (After)

Introduce IExportStrategy with a single method Export(Report report, string path). Three concrete classes implement this: CsvExportStrategy, PdfExportStrategy, JsonExportStrategy. ExportService holds a reference to IExportStrategy and delegates to it. The strategy is selected at the point of user format choice.

UML Diagram

- Context: ExportService (holds IExportStrategy _strategy)

- Interface: IExportStrategy with Export(Report, string) : void

- Concrete strategies: CsvExportStrategy, PdfExportStrategy, JsonExportStrategy

- Client: MainDashboardForm selects strategy and injects into ExportService

C# Implementation Notes

- Create: Services/IExportStrategy.cs (interface)

- Create: Services/Strategies/CsvExportStrategy.cs, PdfExportStrategy.cs, JsonExportStrategy.cs

- Refactor: ExportService.cs — remove switch block, add SetStrategy(IExportStrategy) and Export() delegation

- Update: MainDashboardForm.cs — instantiate correct strategy on format selection and inject

## 4.2 Pattern 2: Observer Pattern — Underperformance Alerts

Problem (Before)

Underperforming items are only surfaced when a user actively generates a report. There is no mechanism to notify the Game Developer or Marketing Manager automatically. The ReportEngine directly populates a list in the Report DTO, meaning stakeholder notification logic is coupled into the report generation service.

Solution (After)

Introduce IAlertObserver with an OnAlert(string itemName, int salesCount, int threshold) method. UnderperformanceAlertSubject maintains a list of registered observers and calls NotifyObservers() when any item falls below threshold during report generation. Concrete observers (GameDeveloperObserver, MarketingManagerObserver) implement IAlertObserver and handle the notification (e.g. log, display, flag for role-specific dashboard panel).

UML Diagram

- Subject interface: IAlertSubject with RegisterObserver(), RemoveObserver(), NotifyObservers()

- Concrete subject: UnderperformanceAlertSubject (called by ReportEngine when threshold is breached)

- Observer interface: IAlertObserver with OnAlert(string, int, int)

- Concrete observers: GameDeveloperObserver, MarketingManagerObserver

C# Implementation Notes

- Create: Services/IAlertObserver.cs, Services/IAlertSubject.cs

- Create: Services/UnderperformanceAlertSubject.cs

- Create: Services/Observers/GameDeveloperObserver.cs, MarketingManagerObserver.cs

- Refactor: ReportEngine.cs — call NotifyObservers() when item sales fall below threshold during flag evaluation

- Update: Program.cs — register observers on startup

# 5. Task 7 — Comparative Design Analysis

This section will form a dedicated chapter in the final report. The structure below is the writing outline.

| Analysis Dimension | Before (Phase 1) | After (Phase 2) | Evidence |
| --- | --- | --- | --- |
| Class structure & responsibility | ExportService owns format logic via switch. No observer classes exist. | IExportStrategy separates format responsibility. Observer classes own notification. | Class diagram before vs after. ExportService.cs diff. |
| Cohesion | ExportService is low cohesion — handles CSV, PDF, JSON in one method. | Each strategy class has single responsibility: one format, one class. | SRP applied per class. Lines of code per class reduced. |
| Coupling | ExportService tightly coupled to all format implementations. ReportEngine coupled to notification logic. | ExportService coupled only to IExportStrategy interface. ReportEngine coupled to IAlertSubject interface. | Dependency arrows in class diagram show interface boundaries. |
| Extensibility | New format requires editing ExportService. New alert recipient requires editing ReportEngine. | New format = new class implementing IExportStrategy. New recipient = new IAlertObserver class. | No existing class modified when adding XML format or SlackObserver. |
| Maintainability | Bug in CSV logic risks affecting PDF/JSON. Alert logic buried in report generation. | CSV bug isolated to CsvExportStrategy. Alert logic isolated to observer classes. | Fault isolation demonstrated by test scenario. |
| C# implementation complexity | One complex method with switch. No interfaces for these concerns. | More files, but each file is simpler. Interfaces make dependencies explicit. | File count increases; cyclomatic complexity per method decreases. |

# 6. Task 8 Critical Reflection Outline

The following points will be expanded into the Task 8 section of the final report.

## 6.1 Design Trade-offs

- Strategy pattern increases file count and introduces an extra layer of indirection. For a small system this may be seen as over-engineering, but it is justified by the Open/Closed requirement and the certainty that new export formats will be needed.

- Observer pattern decouples alert delivery from report generation but introduces registration complexity. If observers are not registered correctly at startup the system silently fails to notify — a subtle error mode that requires careful testing.

- Both patterns increase the number of interfaces and classes, which adds onboarding complexity for new developers unfamiliar with the patterns.

## 6.2 Remaining Limitations

- In-memory repositories (identified in Phase 1 s.4.5) are not addressed in Phase 2. Production deployment still requires SQL-backed repository implementations.

- Single-user session model in AuthService is not refactored. NFR04 (50 concurrent users) remains unmet.

- WinForms UI remains Windows-only. Cross-platform access still requires migration to a web framework.

- Data anonymisation layer for non-Analyst roles is not implemented. NFR03 privacy compliance for field masking is still outstanding.

## 6.3 Lessons Learned

- UML-first design forced clarity about interface contracts before writing code, which reduced rework.

- Mapping Phase 1 weaknesses directly to GoF patterns provided a disciplined selection method rather than applying patterns speculatively.

- Keeping class diagram, sequence diagrams, and C# implementation synchronised required deliberate effort — any structural change in code required a diagram update.

# 7. Three Week Schedule

Assignment issued: Sunday 11 May 2026. Target submission: end of Week 3.

| Week | Dates | Tasks | Status |
| --- | --- | --- | --- |
| Week 1 | 11–18 May | Commit 1: Docs — Phase 2 plan (this document) + assignment brief Commit 2: Docs — Design pattern selection rationale Begin Task 5: Draft sequence diagram outlines (SD1, SD2, SD3) Begin reading on Strategy and Observer patterns | IN PROGRESS |
| Week 2 | 19–25 May | Complete Task 5: Refined class diagram in Visual Paradigm Complete Task 5: All 3 sequence diagrams in Visual Paradigm Complete Task 5: Both activity diagrams in Visual Paradigm Commit 3: Updated Visual Paradigm files + diagram exports Complete Task 6: C# Strategy pattern implementation Complete Task 6: C# Observer pattern implementation Commit 4: Refactored C# source with both patterns | PENDING |
| Week 3 | 26 May–1 Jun | Draft Task 7 comparative analysis section Draft Task 8 critical reflection section Assemble full 4,000–4,500 word report Commit 5: Final report draft in /docs Prepare presentation slides and demo script Final review, Turnitin check, submission Commit 6: Final submission version tag | PENDING |

# 8. GitHub Commit Plan

Minimum two commits per week as required by the assignment brief.

| Commit | Week | Message | Contents |
| --- | --- | --- | --- |
| 1 | 1 | docs: add Assignment 2 brief and Phase 2 assignment plan | Assignment 2 docx in /docs, PHASE2_PLAN.docx in /docs |
| 2 | 1 | docs: add design pattern selection rationale | DESIGN_PATTERNS.docx in /docs referencing Phase 1 s.4.5 weaknesses |
| 3 | 2 | uml: add refined class diagram and dynamic diagrams for Phase 2 | Updated Visual Paradigm project, exported PNG/HTML diagrams in /docs/diagrams |
| 4 | 2 | refactor: implement Strategy and Observer patterns in C# | New/modified .cs files in GGG_MAS/Services/ and /Observers/ |
| 5 | 3 | docs: add final report draft | Final report Word document in /docs |
| 6 | 3 | release: final submission — Phase 2 complete | All files, README updated with repo structure and compilation instructions |

# 9. Repository Structure (Target)

The repository should be organised as follows by the end of Phase 2:

ENSE706-MAS/

├── GGG_MAS/                  (C# source — Visual Studio solution)

│    ├── Models/

│    ├── Services/

│    │    ├── Strategies/       (Strategy pattern — Phase 2 new)

│    │    └── Observers/        (Observer pattern — Phase 2 new)

│    └── Forms/

├── docs/

│    ├── Enterprise_Systems_Analysis_Assignment_2.docx

│    ├── PHASE2_PLAN.docx

│    ├── DESIGN_PATTERNS.docx

│    ├── Phase2_FinalReport.docx

│    └── diagrams/          (exported PNG/HTML from Visual Paradigm)

└── README.md

Note: Keep the Visual Paradigm project file (.vpp) in /docs or a dedicated /uml folder and commit it alongside exported diagram images so the marker can open the source file.